TEST PLAN DOCUMENT

SauceDemo Website Testing

| Project | SauceDemo Website Testing |
| --- | --- |
| Document Type | Test Plan |
| Phase | STLC – Test Planning |
| Author | Adarsh Jayprakash Mishra |
| Application URL | https://www.saucedemo.com |
| Version | 1.0 |

# 1. Introduction

This document describes the testing approach, scope, objectives, resources, and schedule for testing the SauceDemo web application. The goal of this testing is to verify that the core functionalities of the application — such as login, product browsing, cart management, and checkout process — work correctly and meet expected requirements.

# 2. Objectives

The main objectives of testing are:

- Verify that the login functionality works with valid and invalid credentials.

- Ensure users can view available products correctly.

- Validate that products can be added and removed from the cart.

- Verify the checkout process works correctly.

- Ensure the system behaves properly under different user actions.

- Identify defects before production release.

# 3. Scope of Testing

## 3.1 In Scope

The following modules will be tested:

- Login functionality

- Product listing page

- Add to cart functionality

- Remove product from cart

- Cart page

- Checkout process

- Logout functionality

## 3.2 Out of Scope

- Performance testing

- Security testing

- Mobile application testing

- Backend database testing

# 4. Test Strategy

Testing will be conducted using Manual Testing techniques.

## 4.1 Types of Testing

| Testing Type | Description |
| --- | --- |
| Functional Testing | Validate each feature works as per requirements |
| UI Testing | Verify visual elements, layout, and user interface |
| Smoke Testing | Quick sanity check on critical paths after each build |
| Regression Testing | Ensure new changes do not break existing features |
| Exploratory Testing | Ad-hoc exploration to uncover unexpected defects |

## 4.2 Browsers Used for Testing

- Google Chrome

- Mozilla Firefox

- Microsoft Edge

# 5. Test Environment

Application URL:

https://www.saucedemo.com/

| Component | Details |
| --- | --- |
| Application Type | Web Application |
| Browser | Chrome / Firefox / Edge |
| Operating System | Windows 10 |
| Internet | Stable connection |

# 6. Test Data

Sample test credentials used during testing:

| Username | Password | Expected Behavior |
| --- | --- | --- |
| standard_user | secret_sauce | Login successful – redirected to Products page |
| locked_out_user | secret_sauce | Error: user is locked out |
| problem_user | secret_sauce | Login successful – UI issues expected |

# 7. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Tester | Execute test cases and report defects |
| QA Lead | Prepare test plan and monitor testing progress |
| Developer | Fix reported defects and provide builds |

# 8. Entry Criteria

Testing will start when all of the following conditions are met:

☐  Application build is available and deployed to test environment

☐  Test environment is set up and accessible

☐  Test data (credentials, inputs) is available

☐  Test cases are reviewed and approved

# 9. Exit Criteria

Testing will be considered complete when:

☐  All planned test cases are executed

☐  All major/critical defects are fixed and re-verified

☐  Test summary report is prepared and shared

☐  No open P1 / P2 defects remain

# 10. Deliverables

The following documents will be produced as part of this project:

| Deliverable | Description |
| --- | --- |
| Test Plan | Overall strategy, scope, and schedule (this document) |
| Test Scenarios | High-level scenarios covering all modules |
| Test Cases | Detailed step-by-step cases with expected results |
| Bug Report | Defects found during testing with severity & priority |
| Test Summary Report | Final summary of testing activities and results |

# 11. Risks and Mitigation

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Application downtime during testing | Medium | Retest after environment is restored; log incident |
| Browser compatibility issues | Low | Test on Chrome, Firefox, and Edge consistently |
| Unclear requirements | Low | Refer to SRS document; raise queries with QA Lead |
| Delayed build delivery | Medium | Adjust test schedule and inform stakeholders |

# 12. Approval

This Test Plan requires the following approvals before testing commences:

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | QA Lead |  |  |
|  | Project Manager |  |  |

— End of Test Plan Document —