TEST SUMMARY REPORT

SauceDemo E-Commerce Application — Manual Functional Testing

STLC Phase: Test Closure  |  Document Version: 1.1

| Project | SauceDemo Website Testing |
| --- | --- |
| Application URL | https://www.saucedemo.com |
| Document Type | Test Summary Report |
| STLC Phase | Test Closure |
| Author | Adarsh Jayprakash Mishra |
| Document Version | 1.1 |
| Testing Type | Manual Functional Testing |
| Test Environment | Google Chrome ¦ Windows 10/11 |
| Bug Tracking Tool | Jira (Project Key: BUG) |
| Execution Period | March 2026 |

1.  Introduction

This Test Summary Report documents the outcome of manual functional testing performed on the SauceDemo e-commerce web application. It consolidates findings from the complete Software Testing Life Cycle (STLC) — from requirement analysis through test closure — and presents test execution results, defects logged, tester observations, and an overall quality assessment of the application.

2.  Scope of Testing

2.1  Modules Tested

- Login Module

- Product Listing Page

- Add to Cart / Remove from Cart

- Cart Page

- Checkout – Your Information

- Checkout – Overview

- Checkout – Complete (Order Confirmation)

2.2  Out of Scope

- Performance Testing

- Security Testing

- Mobile Application Testing

- Backend / Database Testing

- Automation Testing

3.  Test Execution Summary

3.1  Overall Statistics

| Total Test Scenarios | 82 |
| --- | --- |
| Total Test Cases Written | 108 |
| Total Test Cases Executed | 108 |
| Test Cases Passed | 104 |
| Test Cases Failed | 4 |
| Test Cases Not Executed | 0 |
| Overall Pass Percentage | 96.29% |
| Defects Logged in Jira | 4 |

3.2  Module-Wise Execution Results

| Module | Total TCs | Passed | Failed | Not Executed | Pass % |
| --- | --- | --- | --- | --- | --- |
| Login | 15 | 15 | 0 | 0 | 100% |
| Product Listing | 18 | 14 | 4 | 0 | 78% |
| Cart | 18 | 18 | 0 | 0 | 100% |
| Checkout – Your Information | 20 | 20 | 0 | 0 | 100% |
| Checkout – Overview | 23 | 23 | 0 | 0 | 100% |
| Checkout – Complete | 14 | 14 | 0 | 0 | 100% |
| TOTAL | 108 | 104 | 4 | 0 | 96% |

4.  Defect Summary

4.1  Defects Logged

A total of 4 defects were identified during test execution and logged in Jira (Project: BUG). All defects were found in the Product Listing module.

| Bug ID | Module | Description | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-01 | Product | Incorrect product name displayed for Product #6 | High | High | Open |
| BUG-02 | Product | Incorrect product description displayed for Product #1 | Medium | Medium | Open |
| BUG-03 | Product | Terms of Service footer link is not clickable | Low | Low | Open |
| BUG-04 | Product | Privacy Policy footer link is not clickable | Low | Low | Open |

4.2  Defect Classification by Severity

| Severity | Count | Defect IDs |
| --- | --- | --- |
| High | 1 | BUG-01 |
| Medium | 1 | BUG-02 |
| Low | 2 | BUG-03, BUG-04 |

5.  Tester Observations

The following observations were noted by the tester during exploratory and functional testing. These are beyond standard pass/fail results and highlight behavioral patterns or design-level concerns in the application.

|  | OBS-01 ¦ No Field-Level Input Validation on Login & Checkout Information Pages During testing of the Login page and Checkout – Your Information page, it was observed that neither page implements field-level (real-time) input validation. On both pages, when a user enters invalid or empty input and submits the form, the system only shows a generic error message at the top of the form — such as "Epic sadface: Username and password do not match any user in this service" or "Error: First Name is required". There is no inline field-level feedback (e.g., red border on the specific field, tooltip, or per-field error text) to guide the user about exactly which field has the issue while they are typing. Expected Behavior: Each input field should validate input individually and display a specific error adjacent to the problematic field, rather than a single generic banner-style error message. Impact: This is a UX and usability concern. In a production e-commerce app, poor input validation feedback leads to user confusion and increased form abandonment. |
| --- | --- |

|  | OBS-02 ¦ Invalid Product ID in URL Shows Broken 'Item Not Found' Page When navigating to the product detail page with an out-of-range product ID (e.g., https://www.saucedemo.com/inventory-item.html?id=77), the application displays an 'Item Not Found' error page. The page shows an unexpected dog image and randomly/incorrectly populated text in the description/buggle area, which appears to be placeholder or debug content unintentionally left in the application. The application only has 6 valid products (IDs 0–5). Any ID beyond this range triggers this broken state. Expected Behavior: The system should display a proper, user-friendly 404 / 'Product Not Found' message with an option to navigate back to the product listing — not an image of a dog with random text. Impact: This indicates missing URL parameter validation on the backend/frontend. In a real application, users could manipulate URLs to trigger this broken state, leading to a poor user experience and potential confusion. |
| --- | --- |

|  | OBS-03 ¦ System Allows Order Completion with Empty Cart It was observed that the system does not restrict users from completing the checkout process when the cart is completely empty. A user with zero items in the cart can navigate to the Cart page → click Checkout → fill in the Checkout Information → proceed to Overview → and click Finish to place an order — without any item being purchased. The system proceeds to the Order Confirmation / Checkout Complete page and shows the success message even for a zero-item order. Expected Behavior: The system should validate that the cart contains at least one item before allowing the user to proceed through the checkout flow. Ideally, the Checkout button on the Cart page should either be disabled or display a warning when the cart is empty. Impact: This is a significant business logic defect. In a real-world scenario, this could result in empty orders being created in the system, causing confusion for both the user and the order management backend. |
| --- | --- |

Note: OBS-01 and OBS-02 are noted as exploratory observations and have not been raised as formal Jira defects. OBS-03 represents a business logic issue that is recommended to be logged as a formal defect if not already covered.

6.  Test Coverage — Functional Requirements

| Req ID | Requirement Description | Coverage Status | Test Result |
| --- | --- | --- | --- |
| FR-01 | User login with valid credentials | Covered | Pass |
| FR-02 | Error message displayed for invalid credentials | Covered | Pass |
| FR-03 | Redirect to Products page after successful login | Covered | Pass |
| FR-04 | Display product list with name, image and price | Covered | Partial Fail (BUG-01, BUG-02) |
| FR-05 | Add products to shopping cart | Covered | Pass |
| FR-06 | Remove products from shopping cart | Covered | Pass |
| FR-07 | View cart contents on Cart page | Covered | Pass |
| FR-08 | Proceed to checkout from Cart page | Covered | Pass |
| FR-09 | Enter checkout information (First Name, Last Name, Postal Code) | Covered | Pass |
| FR-10 | Display order overview before final confirmation | Covered | Pass |
| FR-11 | Complete the purchase | Covered | Pass |
| FR-12 | Display order confirmation message after order placement | Covered | Pass |

7.  Exit Criteria Evaluation

| Exit Criteria | Status | Remarks |
| --- | --- | --- |
| All planned test cases executed | ✔ Met | 107/107 executed |
| All major/critical defects fixed and re-verified | ⚠ Partial | 4 defects still open |
| Test summary report prepared and shared | ✔ Met | This document |
| No open P1/P2 defects remaining | ⚠ Partial | BUG-01 (High) still open |

8.  Overall Quality Assessment

The SauceDemo application performs well for its core e-commerce workflow with a 96.29% pass rate (104/108 test cases). The end-to-end purchase flow — Login → Product Listing → Cart → Checkout → Order Confirmation — functions correctly and meets all major functional requirements.

Key Findings:

- Login Module: All 15 test cases passed. The system correctly handles valid login, all error scenarios, locked-out users, problem users, performance glitch users, error users and visual users.

- Product Listing Module: 4 failures detected — incorrect product name for Product #6 (BUG-01), incorrect product description for Product #1 (BUG-02), and non-functional footer links for Terms of Service (BUG-03) and Privacy Policy (BUG-04).

- Cart Module: All 18 test cases passed. Add/remove, cart persistence (refresh and logout/login), UI, footer and navigation all work correctly.

- Checkout Modules (Your Information + Overview + Complete): All 57 test cases passed. Full checkout flow including form validation, navigation, pricing accuracy and order confirmation functions as expected.

- Tester Observations: Three additional behavioral issues were identified — lack of field-level input validation (Login & Checkout forms), a broken item-not-found page for invalid product IDs, and the ability to complete checkout with an empty cart.

- No critical defects were found that break the core purchase workflow for a standard user with valid products in cart.

9.  Recommendations

- BUG-01 — Fix the incorrect product name for Product #6 before production release (High severity).

- BUG-02 — Correct the product description for Product #1 (Medium severity).

- BUG-03 & BUG-04 — Make the Terms of Service and Privacy Policy footer links clickable, as these are standard legal links required on any e-commerce platform.

- OBS-01 — Implement field-level validation on Login and Checkout – Your Information pages to improve user experience and reduce form abandonment.

- OBS-02 — Add server-side/client-side validation for product ID URL parameters and display a proper user-friendly 404 page for invalid product IDs.

- OBS-03 — Enforce a business rule that prevents users from proceeding to checkout or completing an order when the cart is empty. The Checkout button should be disabled or show a warning on an empty cart.

- Perform a regression test cycle after all bug fixes are deployed to verify that no existing functionality is broken.

10.  Project Deliverables Summary

| Deliverable | Description | Status |
| --- | --- | --- |
| Software Requirements Specification (SRS) | Functional and non-functional requirements of the AUT | ✔ Completed |
| Test Plan | Strategy, scope, schedule, risks and entry/exit criteria | ✔ Completed |
| Test Scenarios | 82 high-level scenarios across 6 modules | ✔ Completed |
| Test Cases | 107 detailed step-by-step test cases with expected results | ✔ Completed |
| Test Execution Sheet | 107 test cases executed with actual results and status | ✔ Completed |
| Bug Report (Jira – Project: BUG) | 4 defects logged with severity, priority and description | ✔ Completed |
| Test Summary Report | Final STLC closure document (this document) | ✔ Completed |

11.  Sign Off

| Prepared By | Adarsh Jayprakash Mishra |
| --- | --- |
| Role | QA Tester |
| Project | SauceDemo Manual Testing – STLC |
| Document Version | 1.1 |
| Date | March 2026 |
| Status | Final |

— End of Test Summary Report —